# **Smart Shopping Cart System**

# **Project Plan**

**Sprint 1: Accounts Management (Sep 21 – Sep 27)**

**Objective: Develop Sign-up, Log-in, Password change, Edit user profile**

**Analysis:**

1. **Requirement Gathering**:
   * Identify requirements related to Accounts Management.
   * Define user stories.
2. **Functional Specifications**:
   * Define required fields for a user model.
   * Identify any validation logic (e.g., empty fields are not allowed).

**Design:**

1. **Use Case Diagram**:
   * Draw a use case diagram showing interactions between the **User** and **System**.
2. **Class Diagram**:
   * Design a class diagram including entities such as User.
   * Define relationships.
3. **Sequence Diagram**:
   * Create a sequence diagram for actions such as user registration, login, change password…etc.

**Implementation:**

1. **Frontend**:
   * Build the **UI** required.
   * Implement form validations.
2. **Backend**:
   * Set up the API endpoints.
   * Integrate with the **database** to store user data.
3. **Testing**:
   * Unit test the API endpoints for shopping list management.
   * Test the UI functionality.

**Deliverables:**

* Use case diagram, class diagram, sequence diagram.
* Functional accounts management (frontend and backend).

**Sprint 2: Store Setup and Shopping List Management (Sep 28 - Oct 11)**

**Objectives:**

* Enable the store/mall manager to add products, categories, etc.
* Enable the store/mall manager to define the store's layout (store zones, product locations).
* Allow users to create and manage their shopping lists.

**Tasks:**

1. **Requirement Gathering**:
   * Gather requirements for how the store's structure and product locations will be defined by the store manager.
   * Collect requirements for shopping list creation and management by users.
2. **Analysis**:
   * Identify the main actors: Store Manager, Customer(user), and system owner.
   * Define functional requirements
     + Store manager must be able to define the store layout (zones) and assign products to specific locations within the store.
     + Users must be able to create, update, and manage shopping lists.
3. **Design**:
   * **Use Case Diagram**
   * **Class Diagram**
   * **Sequence Diagram**
4. **Implementation**:
   * **Store Manager Dashboard**:
     + Interface for the manager to define store zones, set up product locations, add product and categories.
   * **Shopping List Management (User)**:
     + Frontend: UI for adding/removing items to/from the shopping list.
     + Backend: Store shopping lists in a database, define API endpoints for shopping list CRUD operations.
   * **Testing**:
     + Validate store zone definition.
     + Test shopping list creation and management functionality.

**Deliverables:**

* Store manager’s interface for defining store zones and product locations.
* Working shopping list management (UI + backend).
* Diagrams and documentation.

**Sprint 3: Product Search, Catalog, and Basic Navigation (Oct 12 - Oct 25)**

**Objectives:**

* Enable users to search for products from a catalog and display product details.
* Provide basic navigation to products using the store zones defined in Sprint 1.

**Tasks:**

1. **Requirement Gathering**:
   * Define the product search functionality (by name, category, price).
   * Gather requirements for basic navigation based on predefined store zones.
2. **Analysis**:
   * Define functional requirements:
     + Users can search for products by name, category, or other filters.
     + Products will be displayed with details (price, availability, location in the store).
     + Users will see basic navigation to product zones (no dynamic pathfinding).
3. **Design**:
   * **Use Case Diagram**: For product search and navigation.
   * **Class Diagram**:
   * **Activity Diagram**: For searching a product and navigating to its location.
4. **Implementation**:
   * **Frontend**:
     + Search bar with filtering options.
     + Product catalog page displaying product details and zone location.
   * **Backend**:
     + Set up APIs to handle product search queries and retrieve catalog information.
     + Integrate product locations with store zones for navigation.
   * **Testing**:
     + Test search accuracy, filtering options, and navigation to product zones.

**Deliverables:**

* Product search and catalog interface.
* Basic product navigation (using store zones).
* Diagrams and test results.

**Sprint 4: Store Map and Static Navigation (Oct 26 - Nov 8)**

**Objectives:**

* Implement a static store map with product location overlays based on store zones.

**Tasks:**

1. **Requirement Gathering**:
   * Define how the store map will be displayed and how product locations will be shown.
2. **Analysis**:
   * Functional requirements:
     + Users can view a store map with product locations marked.
     + Products from the search will be linked to the map.
3. **Design**:
   * **Use Case Diagram**: For interacting with the map and viewing product locations.
   * **Class Diagram**:
     + **Map**: Layout, zones, product overlays.
   * **Sequence Diagram**: For linking searched products to map locations.
4. **Implementation**:
   * **Frontend**:
     + Static store map with product locations shown as pins or markers.
   * **Backend**:
     + API to retrieve product locations and map them to the static store layout.
   * **Testing**:
     + Test the accuracy of product location markers on the map.

**Deliverables:**

* Working static store map with product locations.
* Diagrams and test results.

**Sprint 5: Pathfinding and Navigation (Nov 9 - Nov 22)**

**Objectives:**

* Enable pathfinding from the store entrance to the desired product location.

**Tasks:**

1. **Requirement Gathering**:
   * Define pathfinding requirements (shortest route to products).
2. **Analysis**:
   * Functional requirements:
     + System calculates and displays the shortest path from the entrance to the product.
3. **Design**:
   * **Use Case Diagram**: For navigation.
   * **Class Diagram**
   * **Sequence Diagram**: For calculating and displaying the path.
4. **Implementation**:
   * **Frontend**:
     + Visualize the path on the store map.
   * **Backend**:
     + Implement a pathfinding algorithm (e.g., Dijkstra's).
   * **Testing**:
     + Test pathfinding accuracy and user experience.

**Deliverables:**

* Functional dynamic navigation feature.
* Diagrams and test results.

**Sprint 6: Final Documentation and Presentation (Nov 23 - Dec 8)**

**Objective**: Complete project documentation and prepare for the final seminar presentation.

**Tasks:**

1. **Documentation**:
   * Write user guides, technical documentation, and a project report.
   * Prepare final system documentation including API endpoints, and database schema.
2. **Final Presentation Preparation**:
   * Prepare the final presentation slides and demo for the seminar.
   * Ensure the system is ready for live demonstration.

**Deliverables for Final Seminar**:

* Complete project documentation
* Final presentation slides and system demo